**Week 1 / Design**

Wed 15th Jan – Mon 20th Jan

**Week 2 / Design**

Mon 20th Jan – Mon 27th Jan

**Week 3 / Begin Sprint 1 (**Console Version)

Mon 27th Jan – Mon 3rd Feb

**Week 4 / Begin Sprint 2** (Web Version)

Mon 3rd Feb – Mon 10th Feb

**Week** 5/ **Project Deadline**

Mon 10th Feb – Mon 17th Feb 16:30